# MILESTONE 2 REPORT

Scheduling and Design
Student Mentoring and Career Support Platform
Team 032 – Himalayan Coders | IIT Madras

Prepared by: Ankur Maurya, Adnan Mustafa, Himanshu Rathor, Hemendra Kumar Sharma, Bojannagari Pavan Kumar Reddy

Draft for team review. Dates, meeting times, owners and sample data must be confirmed.

# 1. Design of Components

| Component | Responsibilities | Notes |
| --- | --- | --- |
| Student UI | Dashboard, goals/profile, request status, assigned connection, feedback | No public mentor directory |
| Mentor UI | Edit own professional profile and availability | Mentor edits own profile |
| Coordinator/Admin UI | Review needs, manage mentor records, assign matches, monitor delays | Role restricted |
| API/workflow | Authentication, authorization, validation, status transitions, audit | Proposed only |
| Data layer | Students, mentors, requests, availability, sessions and feedback | Relational DB proposed |

Flow: browser UI → authenticated API → validation/workflow → relational database. Enforce authorization server-side.

# 2. Class Diagram

# 3. Database Design

| Table | Key fields | Purpose |
| --- | --- | --- |
| STUDENT | PK student_id; email UNIQUE; goals; skills | Student needs |
| MENTOR | PK mentor_id; email UNIQUE; qualifications; experience | Mentor profile |
| ADMIN_USER | PK admin_id; email UNIQUE; role | Admin access |
| MENTORING_REQUEST | PK request_id; FK student_id; FK mentor_id NULL; status | Workflow |
| AVAILABILITY_SLOT | PK slot_id; FK mentor_id; time window | Availability |
| SESSION_FEEDBACK | PK session_id; FK request_id UNIQUE; rating/comments | Session feedback |

# 4. Sprint Schedule

| Sprint | Dates | Scope | Exit criteria |
| --- | --- | --- | --- |
| Sprint 0 | 2–6 Nov | Scope, roles, diagrams, issues | Baseline reviewed |
| Sprint 1 | 9–20 Nov | Student UI, requests, mentor profile | Pages reviewed |
| Sprint 2 | 23 Nov–4 Dec | Coordinator UI, data/API, validation | Design reviewed |
| Hardening | 7–11 Dec | Testing, report, screenshots, README | Package reviewed |

Tentative schedule for 2 November–11 December 2026. PM and Scrum Master must discuss it with the whole team before finalizing.

# 5. Scrum Meetings and Minutes

| Meeting | Cadence | Proposed time | Output |
| --- | --- | --- | --- |
| Planning | First day of sprint | Mon 7:30–8:15 PM | Goal/stories/owners |
| Async stand-up | Weekdays | By 10 PM | Progress/blockers |
| Review | Last Friday | 7:30–8 PM | Demo/feedback |
| Retro | After review | 8–8:30 PM | Improvement actions |
| Refinement | Wednesday | 7:30–8 PM | Clarify backlog |

Minutes template: Date; attendees; facilitator; sprint goal; decisions; progress; blockers/risks; actions with owners and due dates; next meeting. Record actual minutes after meetings.

# 6. Gantt Chart

# 7. Kanban Board

# 8. Frontend Screenshots

Static UI mockups only. Replace with real browser screenshots after implementation.

## Student dashboard

## Assigned mentor

## Request tracking

## Mentor profile editor

## Coordinator dashboard

# 9. Frontend Code and README

Unzip frontend ZIP, open frontend/index.html in a modern browser. No install required. Prototype uses sample data and has no backend, database, authentication or persistence.

# 10. Risks and Open Questions

Confirm profile-edit permissions and roles.

Confirm request status transitions and rematch process.

Confirm scheduling workflow and notifications.

Define privacy, retention and audit requirements.

Confirm technical stack and authentication.

Confirm team capacity, dates and code reviewer.

# 11. Submission Checklist

☐ Component design

☐ Class diagram

☐ Database design

☐ Sprint schedule

☐ Actual Scrum minutes

☐ Gantt screenshot

☐ Live Kanban screenshot

☐ Real frontend screenshots

☐ Frontend ZIP and README

☐ Code reviewer assigned

☐ Team schedule approval

☐ TA/client feedback